Firmware Roadmap V0.2

The firmware shall consist of the following key modules:

| Sno | Module | Description | Completion date |
| --- | --- | --- | --- |
| 1 | Sensor Interface | Manages sensor operation & data collection |  |
| 2 | Data Processing | Interprets raw data into usable metrics |  |
| 3 | Communication | Handles data transmission and connectivity |  |
| 4 | Power Management | Ensures efficient battery usage |  |
| 5 | Geofencing/Location | Enforces location-based boundaries |  |
| 6 | Update | Facilitates firmware updates |  |
| 7 | Error Handling and Logging | Tracks and resolves issues |  |
| 8 | UI | Controls user-facing elements |  |
| 9 | Security | Protects data and device access |  |
| 10 | Configuration | Manages customizable settings |  |
| 11 | System Services | Supports core system functions. |  |

The above is to be divided between 3 engineers, and shall be done in the following phases.

Phase one - Primary operational rollout

Phase two - Operational capacity building

Phase three - Developmental growth

Existing Functionalities:

1. 	Motion Detection:

a. 	Using the detected values of accelerometer and gyroscope detecting if the device is moving or at rest by setting certain thresholds.

b. 	Counting the steps using the gyroscope values.

c.  	Working on counting the number of times the dog shakes its head.

d. 	Will further also work on detecting when the dog is running and jumping as well.

e. Will be tracking the sleep pattern of the pet.

2. 	Battery and Charging:

a. checking the battery voltage the device is receiving from the laptop/battery.

b. stabilizing the device to not show false values during voltage drop on discharging of device.

c. project the battery percentage of the device using BLE characteristics on the pet owner’s phone.

Note: Will be adding a logic to send a warning to the pet owner’s phone when the battery level reaches 20% and below.

3. 	Power Optimization:

Turning off backlights, rtc chip and buzzer and implementing deep sleep mode when the device is at rest for more than 5-6 minutes, the touch screen to turn off as well.

4. 	GPS tracking and geo-fencing implementation:

The ESP32-S3 scans for nearby Wi-Fi SSIDs and BLE devices and estimates position using received signal strength indicator (RSSI).

### 1. Sensor Interface Module

- Purpose: Manages all interactions with the device's sensors.

- Features:

  - Initializes and configures sensors like GPS (for location), accelerometers (for activity), and optional sensors (e.g., temperature or heart rate monitors).

  - Reads raw data from sensors at defined intervals tailored to the device's needs.

  - Handles sensor calibration and detects sensor malfunctions.

Components:

- ESP32-S3: Central microcontroller managing sensor data collection.

- QMI8658 IMU: Provides accelerometer and gyroscope data for motion detection.

- ESP32-S3 onboard Wi-Fi/BLE: Also used for approximating location via Wi-Fi SSID scanning and RSSI.

- Features & Timeline

| Feature | Timeline | Status |
| --- | --- | --- |
| Initialisation of GPS | TBD | Incomplete |
| Initialisation of Accelerometers | complete | complete |
| Initialisation of Gyroscopes | complete | complete |
| Initialisation of temperature sensor | TBD | TBD |

### 2. Data Processing Module

- Purpose: Transforms raw sensor data into meaningful information.

- Features:

  - Processes GPS data to calculate the dog's precise location (latitude, longitude).

  - Analyzes accelerometer data to recognize activities (e.g., walking, running, resting) and count steps.

  - Computes additional metrics like distance traveled or speed.

  - Applies filtering to reduce noise and improve data accuracy.

Components:

- ESP32-S3 Processing Power: Utilized for sensor data processing and applying noise filtering.

- QMI8658 IMU Data Streams: Used to compute metrics like step counting and motion analysis.

| Feature | Timeline | Status |
| --- | --- | --- |
| GPS for location tracking | wip |  |
| Analyzing accelerometer data | 1 week |  |
| Analyzing gyroscope data | 1 week |  |
| Filtering and Noise Reduction | 1 week |  |

### 3. Communication Module

- Purpose: Facilitates data exchange with external devices or servers.

- Features:

  - Supports communication methods such as cellular (e.g., LTE-M, NB-IoT), Bluetooth, or Wi-Fi, depending on the device design.

  - Establishes and maintains network connections, handles data packetization, and schedules transmissions.

  - Implements data compression and encryption to ensure efficient and secure communication.

  - Manages reconnection attempts in case of network disruptions.

Components:

- ESP32-S3 onboard Wi-Fi & BLE: For local connectivity and data transmission.

- Optional External LTE-M/NB-IoT Module: For extended range/cellular connectivity

| Feature | Timeline | Status |
| --- | --- | --- |
| Initializing Wi-Fi/BLE | Completed | Completed |
| Establishing LTE-M/NB-IoT connections | 1 week |  |
| Data Encryption | 1 or 2 weeks |  |
| Auto reconnect Implementation | 1 or 2 weeks |  |

### 4. Power Management Module

- Purpose: Optimizes power usage to extend battery life.

- Features:

  - Enables sleep modes or low-power states during periods of inactivity.

  - Adjusts sensor sampling rates and communication frequency based on activity levels or battery status.

  - Monitors battery levels and sends low-battery alerts.

  - Uses power-efficient algorithms for data processing and transmission.

Components:

- ESP32-S3 Internal Power Management: Supports deep sleep and low-power states.

- Battery Monitoring: For monitoring battery voltage and managing power alerts.

| Feature | Timeline | Status |
| --- | --- | --- |
| Implementing deep sleep and Wake-Up | Deep sleep: 14/04/25-19/04/25 Wake-Up: 20/04/25- wip | Deep sleep implemented, Wake-Up mechanism in progress |
| Battery monitoring | 01/04/25- 13/04/25 | Done |
| Power optimizations | wip | In Progress |

### 5. Geofencing Module

- Purpose: Monitors the dog's location relative to virtual boundaries.

- Features:

  - Stores geofence boundaries (e.g., a safe zone like a yard or home).

  - Continuously compares the dog's location against these boundaries.

  - Triggers alerts or notifications if the dog enters or exits a geofenced area.

  - Supports multiple customizable geofences.

Components:

- ESP32-S3 Wi-Fi/BLE: Scans for nearby SSIDs and devices to help determine approximate location via RSSI.

| Features | Timeline | Status |
| --- | --- | --- |
| Geofence boundary determinations | wip | wip |
| Real time coordinates | 12/04/25-20/04/25 | Complete |
| Alerting mechanism for breaching geofence boundaries | wip | wip |

### 6. Update Module

- Purpose: Allows over-the-air (OTA) firmware updates.

- Features:

  - Receives, validates, and applies firmware update packages securely.

  - Ensures updates occur without interrupting critical operations.

  - Provides rollback options if an update fails.

  - Secures update transmission with authentication and encryption.

Components:

- ESP32-S3 Flash Storage: Used for storing OTA firmware updates.

- OTA Firmware Mechanism: For secure download, verification, and application of updates.

| Feature | Timeline | Status |
| --- | --- | --- |
| OTA firmware update mechanism implementation | 1 week | incomplete |
| Secure update package validation | 1 or 2 weeks | incomplete |
| Rollback mechanism for failed updates | 1 or 2 weeks | incomplete |

### 7. Error Handling and Logging Module

- Purpose: Manages errors and logs events for troubleshooting.

- Features:

  - Detects and responds to issues like sensor failures, communication drops, or low battery conditions.

  - Logs events, errors, and system status for diagnostic purposes.

  - Supports remote log retrieval or storage for later analysis.

  - Implements fallback modes to maintain basic functionality during failures.

Components:

- ESP32-S3 Flash Storage: For local logging of error and event data.

- Optional SD Card Module: For extended storage of logs

| Feature | Timeline | Status |
| --- | --- | --- |
| Error detection and sensor fault logging | 1 or 2 weeks |  |
| Data logging to SD cards | 1 week |  |
| Remote log retrieval functionality | 1 week |  |

### 8. UI Module

- Purpose: Controls onboard user interface elements, if included.

- Features:

  - Manages LEDs, buttons, or small displays to show status (e.g., battery level, connection state).

  - Provides feedback for user actions (e.g., button presses or charging).

  - Delivers simple alerts (visual or auditory) for critical events like geofence breaches.

Components:

- Waveshare ESP32-S3 Touch AMOLED 1.8 Display:

    - 1.8-inch touchscreen with high-resolution AMOLED display (240 x 280 pixels).

    - Integrated touch interface for direct user interaction.

    - Compatible with the ESP32-S3 for streamlined integration.

| Feature | Timeline | Status |
| --- | --- | --- |
| Touchscreen UI initialization | tbd | tbd |
| LED indicator | 1 week | incomplete |
| Buzzer alerts | 1 week | incomplete |

### 9. Security Module

- Purpose: Protects data privacy and device integrity.

- Features:

  - Encrypts data during transmission and storage to safeguard location and activity information.

  - Implements authentication to restrict access to authorized users only.

  - Secures communication channels against interception or tampering.

  - Manages secure storage of cryptographic keys.

Components:

- ESP32-S3 Secure Boot & Encryption: Ensures firmware integrity and secure data handling

| Feature | Timeline | Status |
| --- | --- | --- |
| Implementation of secure boot | 1 week |  |
| Data encryption config | 1 or 2 weeks |  |
| Authentication mechanism implementation | 1 week |  |

### 10. Configuration Module

- Purpose: Handles device settings and customization.

- Features:

  - Stores and applies settings like sensor sampling rates, geofence boundaries, and communication preferences.

  - Supports remote updates to configurations via a companion app or server.

  - Provides default settings and factory reset capabilities.

  - Validates configuration data to ensure proper operation.

Components:

- ESP32-S3 EEPROM/Flash Storage: For storing user settings, geofence boundaries, and other configuration data.

| Feature | Timeline | Status |
| --- | --- | --- |
| Setting storage | 1 week |  |
| Remote updates functionality | 2 weeks |  |
| Factory reset capability | 1 week |  |

### 11. System Services Module

- Purpose: Provides foundational services for reliable device operation.

- Features:

  - Time Management: Syncs time with GPS or network sources for accurate data timestamping.

  - Memory Management: Optimizes memory use to prevent leaks and ensure stability.

  - Bootloader: Supports firmware updates and recovery from corrupted firmware.

  - Watchdog Timers: Resets the device if the firmware becomes unresponsive.

  - Debugging Interfaces: Offers tools (e.g., serial ports, JTAG) for development and testing.

Components:

- ESP32-S3 RTC: Provides time synchronization (from GPS or Wi-Fi).

- ESP32-S3 Built-in Watchdog Timer (WDT): For recovering from system hangs or crashes

| Feature | Timeline | Status |
| --- | --- | --- |
| RTC synchronization | 1 week |  |
| Memory management optimization | 1 week |  |
| Watchdog timer integration | 2 weeks |  |
| Debugging Interface setup | <1 week |  |

Phase 1: BLE/Wi-Fi implementations.

- Motion characteristics(walking or resting)

- Battery implementation

- Power Optimization

- OTA firmware updates.

Phase 2: Geofencing/ GPS implementations.

- Processes GPS data to calculate the dog's precise location

- Computes additional metrics like distance traveled or speed

Phase 3: Additional functionalities for pet health monitoring.

- Using accelerometer and gyroscope data monitoring the sleep cycle ,jumps in a day etc.

- Checking the water consumption in a day.

- Temperature of the pet and the surrounding temperatures.

Phase 4: UI modules.

- Alerts (visual or auditory) for critical events like geofence breaches.

- Adding buzzer functionalities for low battery or geofencing breaches.